PROJECT NEXUS

Production Build Specification

Multi-Agent Orchestration Platform

Handoff Document for Claude Code

Vivek · April 2026

# 1. Project Overview

Project Nexus is a production-grade multi-agent orchestration platform that accepts a natural-language goal from a user and autonomously produces a verified, source-grounded deliverable — research reports, code, data analyses, multi-step workflows — by routing sub-tasks through a five-agent pipeline (Planner → Researcher → Executor → Verifier → Reflector) with a quality-gated reflection loop. It is built for technical founders, internal automation teams, and AI product engineers who need Manus-AI-class autonomy but with higher factual accuracy, cross-session memory, deterministic replay, and self-hostability. Unlike Manus AI — which uses a three-agent sequential pipeline on a single model, resets every session, and has documented hallucination and loop-failure modes — Nexus routes tasks across Claude Sonnet 4 (reasoning), GPT-4o (code), and Gemini 2.5 Flash (extraction), persists memory in Postgres + Pinecone across sessions, enforces a 0.85 confidence threshold via a dedicated Reflector before output, and runs entirely in Docker on the user's own infrastructure.

# 2. Full System Architecture

Nexus is a stateful directed graph with a conditional feedback cycle. All agents read and write a single typed state object (NexusState) managed by LangGraph; no agent holds private state. Every state transition is checkpointed to PostgreSQL, enabling replay, rollback, and human-in-the-loop interrupts. The graph is compiled once at startup and invoked per request with a thread_id (session_id) that scopes both checkpoints and memory recall.

## 2.1 Components

| Frontend (React SPA) | Single-page app served by Nginx in production, Vite dev server in development. Consumes the FastAPI REST + WebSocket endpoints. Renders live pipeline visualization, streaming agent logs, quality meter, and session history. |
| --- | --- |
| API Gateway (FastAPI) | Async Python server. Exposes REST endpoints for session CRUD + auth, and a WebSocket endpoint (/ws/run/{session_id}) that streams LangGraph astream_events output as newline-delimited JSON. Handles auth (JWT), rate limiting (slowapi), and request validation (Pydantic v2). |
| Orchestrator (LangGraph) | The heart of the system. Compiled StateGraph with five agent nodes plus a terminal output node. Uses AsyncPostgresSaver as checkpointer. Conditional edge after the Reflector node routes to either output or replan based on quality_score and iteration_count. |
| Model Router (core/models.py) | Thin adapter over langchain_anthropic, langchain_openai, and langchain_google_genai. Exposes a single get(task_type) method that returns the correct ChatModel instance. Routing is keyword-based with a reasoning fallback. |
| Memory Layer | Three tiers: (1) Redis hot cache for the current session's working context and rate-limit counters; (2) PostgreSQL for durable session metadata, checkpoints, and audit logs; (3) Pinecone for cross-session semantic recall of past outputs and their quality scores. |
| Tool Registry (tools/) | Each tool is a Python async function decorated with @tool and registered in tools/__init__.py. Tools include web_search (Tavily), code_exec (sandbox RPC), file_write (scoped to workspace dir), api_caller (generic HTTP), and rag_recall (Pinecone query). New tools can be added without modifying agent code. |
| Sandbox (Docker-in-Docker) | A separate container running a minimal Python 3.12 image with network egress restricted via iptables to an allowlist. Receives Python source over a gRPC channel, executes with a 30s wall-clock timeout and 512MB memory cap, returns stdout/stderr/exit_code. No filesystem persistence between invocations. |
| Vector Embedding Service | Calls OpenAI text-embedding-3-small for all embeddings (memory writes and query-time recall). Embeddings are cached in Redis keyed by SHA-256 of input to avoid redundant API calls. |
| Observability Stack | Structured JSON logs via structlog to stdout (captured by Docker). Per-agent token usage and latency metrics exposed at /metrics in Prometheus format. OpenTelemetry traces optional via OTEL_EXPORTER_OTLP_ENDPOINT env var. |

## 2.2 End-to-End Data Flow

End-to-end data flow for a single user request:

- Client opens a WebSocket to /ws/run/{session_id} and sends a JSON message {"goal": "..."}.

- FastAPI handler validates the message, loads prior session memory from Redis (hot) and Pinecone (cold top-5 recall by embedding of goal), constructs the initial NexusState, and invokes nexus_app.astream_events(state, config={thread_id: session_id}).

- LangGraph emits on_chain_start for the planner node. Planner calls ModelRouter.get('reasoning') → Claude Sonnet 4 with PLANNER_SYSTEM prompt and the user goal. Returns a validated JSON DAG of TaskNodes. State is checkpointed to Postgres.

- Researcher node iterates task_plan; for each task with a web-search or rag hint, it dispatches parallel tool calls (asyncio.gather). Results are written to state.research_context keyed by task_id.

- Executor node generates Python source for each task using the CodeAct pattern (GPT-4o for code tasks, Claude for reasoning tasks), submits each script to the Sandbox via gRPC, captures output. Results write to state.execution_output.

- Verifier node calls Claude Sonnet 4 with the VERIFIER_SYSTEM prompt, the task plan, the research context, and the execution output. Produces a structured pass/fail report across completeness, factual_grounding, and format_compliance dimensions.

- Reflector node calls Claude Sonnet 4 with the REFLECTOR_SYSTEM prompt. Returns quality_score (0.0–1.0) and improvement_directives.

- Conditional edge: if quality_score ≥ 0.85 → route to output node. Else if iteration_count ≥ 3 → route to output node with disclaimer flag. Else → route back to planner with reflection_feedback in state.

- Output node formats the final artifact, writes it to Pinecone (keyed by session_id with quality_score as metadata) and Postgres sessions table, then emits a final WebSocket frame {"type": "done", "output": ..., "citations": ...}.

- WebSocket closes. Session remains resumable — sending a new goal on the same session_id reuses Pinecone recall for continuity.

# 3. Complete Folder & File Structure

The directory tree below is exhaustive. Every file listed must exist in the initial scaffold (with a minimal placeholder if not yet implemented). Do not create files not listed here without updating this spec.

nexus/

├── backend/

│   ├── agents/

│   │   ├── __init__.py

│   │   ├── base.py                    # BaseAgent abstract class, shared prompt loading

│   │   ├── planner.py                 # Decomposes goal → TaskNode DAG

│   │   ├── researcher.py              # Parallel tool dispatch, context gathering

│   │   ├── executor.py                # CodeAct code generation + sandbox invocation

│   │   ├── verifier.py                # 3-dimension pass/fail report

│   │   └── reflector.py               # Quality scoring + improvement directives

│   ├── core/

│   │   ├── __init__.py

│   │   ├── state.py                   # NexusState TypedDict, TaskNode, ToolResult

│   │   ├── graph.py                   # StateGraph construction, conditional edges

│   │   ├── models.py                  # ModelRouter — Claude/GPT-4o/Gemini dispatch

│   │   ├── memory.py                  # Redis + Postgres + Pinecone unified interface

│   │   ├── loop_detector.py           # State-hash dedup

│   │   ├── context.py                 # Context engineering — prompt assembly rules

│   │   └── checkpointer.py            # AsyncPostgresSaver wrapper + connection pool

│   ├── tools/

│   │   ├── __init__.py                # Tool registry + @tool decorator

│   │   ├── web_search.py              # Tavily wrapper

│   │   ├── code_executor.py           # gRPC client to sandbox container

│   │   ├── file_writer.py             # Scoped workspace write

│   │   ├── api_caller.py              # Generic HTTP tool with schema validation

│   │   └── rag_recall.py              # Pinecone query

│   ├── api/

│   │   ├── __init__.py

│   │   ├── main.py                    # FastAPI app, lifespan, middleware

│   │   ├── routes/

│   │   │   ├── __init__.py

│   │   │   ├── sessions.py            # REST: POST/GET/DELETE /sessions

│   │   │   ├── health.py              # GET /health, /ready

│   │   │   └── metrics.py             # GET /metrics (Prometheus)

│   │   ├── ws/

│   │   │   ├── __init__.py

│   │   │   └── run.py                 # WebSocket /ws/run/{session_id}

│   │   ├── schemas.py                 # Pydantic request/response models

│   │   ├── auth.py                    # JWT issue + verify

│   │   └── deps.py                    # FastAPI dependencies (db, redis, current_user)

│   ├── db/

│   │   ├── __init__.py

│   │   ├── postgres.py                # asyncpg pool

│   │   ├── redis.py                   # redis.asyncio client

│   │   ├── pinecone_client.py         # Pinecone init + index helpers

│   │   └── migrations/

│   │       ├── 001_init.sql           # sessions, checkpoints, audit_log tables

│   │       ├── 002_add_users.sql

│   │       └── 003_add_quality_metrics.sql

│   ├── prompts/

│   │   ├── planner.md                 # PLANNER_SYSTEM prompt (markdown, loaded at runtime)

│   │   ├── researcher.md

│   │   ├── executor.md

│   │   ├── verifier.md

│   │   └── reflector.md

│   ├── config.py                      # Pydantic Settings — env var parsing

│   ├── main.py                        # Uvicorn entrypoint

│   └── tests/

│       ├── unit/

│       │   ├── test_planner.py

│       │   ├── test_verifier.py

│       │   ├── test_reflector.py

│       │   ├── test_model_router.py

│       │   └── test_loop_detector.py

│       ├── integration/

│       │   ├── test_full_loop.py

│       │   ├── test_memory_persistence.py

│       │   └── test_sandbox.py

│       └── conftest.py                # Pytest fixtures (db, redis, mock LLMs)

├── sandbox/

│   ├── Dockerfile                     # Python 3.12-slim + gRPC server

│   ├── server.py                      # gRPC server — execute_code RPC

│   ├── executor.proto                 # Protobuf definition

│   ├── egress_allowlist.txt           # Permitted outbound domains

│   └── iptables-setup.sh              # Runs at container start

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   │   ├── PipelineVisualizer.tsx

│   │   │   ├── StreamLog.tsx

│   │   │   ├── QualityMeter.tsx

│   │   │   ├── OutputPanel.tsx

│   │   │   ├── SessionSidebar.tsx

│   │   │   └── GoalInput.tsx

│   │   ├── hooks/

│   │   │   ├── useNexusStream.ts      # WebSocket hook

│   │   │   └── useSessions.ts

│   │   ├── lib/

│   │   │   ├── api.ts                 # REST client

│   │   │   └── types.ts               # Shared types mirroring backend schemas

│   │   ├── pages/

│   │   │   ├── Home.tsx

│   │   │   └── Session.tsx

│   │   ├── App.tsx

│   │   ├── main.tsx

│   │   └── index.css                  # Tailwind entry

│   ├── public/

│   ├── index.html

│   ├── tsconfig.json

│   ├── vite.config.ts

│   ├── tailwind.config.ts

│   ├── postcss.config.js

│   ├── package.json

│   └── Dockerfile                     # Multi-stage: build with Node, serve with Nginx

├── infra/

│   ├── docker-compose.yml             # All services wired

│   ├── docker-compose.dev.yml         # Dev overrides (hot reload, exposed ports)

│   ├── docker-compose.prod.yml        # Prod overrides (restart policy, resource limits)

│   ├── nginx/

│   │   └── nginx.conf                 # Frontend static serving + /api proxy

│   ├── postgres/

│   │   └── init.sql                   # DB + user creation on first boot

│   └── prometheus/

│       └── prometheus.yml             # Scrape config (optional)

├── scripts/

│   ├── seed_test_session.py           # Populate DB with a fixture session

│   ├── eval_accuracy.py               # Runs the 6 accuracy test cases and reports

│   └── reset_memory.py                # Wipes Pinecone + Postgres (dev only)

├── .env.example

├── .gitignore

├── .dockerignore

├── pyproject.toml                     # Poetry/uv config for backend

├── requirements.txt                   # Pinned deps (generated from pyproject)

├── Makefile                           # make up / make test / make migrate

├── README.md

├── CLAUDE.md                          # Instructions for Claude Code — see Section 11

└── LICENSE

# 4. Technology Stack — Final Decisions

The following versions are pinned. Do not substitute or upgrade without updating this spec.

| Technology | Version | Notes |
| --- | --- | --- |
| Python | 3.12.7 | Backend runtime. Minimum 3.11 required for TypedDict features. |
| Node.js | 20.18.0 LTS | Frontend build toolchain. |
| FastAPI | 0.115.6 | API framework. Async-native, auto OpenAPI docs. |
| Uvicorn | 0.32.1 | ASGI server. Run with --workers 1 (LangGraph state is in-process). |
| LangGraph | 0.3.5 | Orchestration. Minimum 0.3 required for AsyncPostgresSaver. |
| langchain-anthropic | 0.3.3 | Claude Sonnet 4 client. |
| langchain-openai | 0.3.0 | GPT-4o + embeddings client. |
| langchain-google-genai | 2.0.7 | Gemini 2.5 Flash client. |
| Pydantic | 2.10.3 | Request/response + settings validation. |
| pydantic-settings | 2.7.0 | Env var parsing. |
| asyncpg | 0.30.0 | Postgres driver used by LangGraph checkpointer and app code. |
| redis | 5.2.1 | redis.asyncio client. |
| pinecone | 5.4.2 | Vector DB client (new package name, not pinecone-client). |
| tavily-python | 0.5.1 | Web search. |
| playwright | 1.49.1 | JS-rendered page scraping in Researcher (optional). |
| beautifulsoup4 | 4.12.3 | Static HTML parsing. |
| grpcio | 1.68.1 | Sandbox RPC. |
| grpcio-tools | 1.68.1 | Protobuf codegen. |
| structlog | 24.4.0 | JSON structured logging. |
| prometheus-client | 0.21.1 | /metrics endpoint. |
| slowapi | 0.1.9 | Rate limiting middleware. |
| python-jose[cryptography] | 3.3.0 | JWT signing/verification. |
| pytest | 8.3.4 | Test runner. |
| pytest-asyncio | 0.25.0 | Async test support. |
| httpx | 0.28.1 | Test client + generic HTTP tool. |
| PostgreSQL | 16.6 | Durable state + checkpointer backend. |
| Redis | 7.4.1 | Hot session cache + rate limit store. |
| React | 18.3.1 | Frontend UI. |
| TypeScript | 5.7.2 | Frontend type safety. |
| Vite | 6.0.5 | Frontend dev server + build. |
| TailwindCSS | 3.4.17 | Styling. |
| @tanstack/react-query | 5.62.7 | Server state management. |
| Docker Engine | 27.3+ | Containerization. |
| Docker Compose | v2.30+ | Multi-container orchestration. |
| Nginx | 1.27-alpine | Frontend static serve + API reverse proxy. |

# 5. Database Schema

Three storage tiers. Postgres is the source of truth for all durable state. Redis holds ephemeral session data with explicit TTLs. Pinecone holds semantic recall vectors.

## 5.1 PostgreSQL Tables

### users

Authenticated user accounts.

CREATE TABLE users (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

email           TEXT NOT NULL UNIQUE,

password_hash   TEXT NOT NULL,

created_at      TIMESTAMPTZ NOT NULL DEFAULT now(),

last_login_at   TIMESTAMPTZ,

is_active       BOOLEAN NOT NULL DEFAULT true

);

CREATE INDEX idx_users_email ON users(email);

### sessions

One row per user-initiated goal. session_id is the LangGraph thread_id.

CREATE TABLE sessions (

id                 UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id            UUID NOT NULL REFERENCES users(id) ON DELETE CASCADE,

goal               TEXT NOT NULL,

status             TEXT NOT NULL CHECK (status IN

('pending','running','completed','failed','aborted')),

final_output       JSONB,

final_quality      REAL,

iteration_count    INTEGER NOT NULL DEFAULT 0,

total_tokens_in    INTEGER NOT NULL DEFAULT 0,

total_tokens_out   INTEGER NOT NULL DEFAULT 0,

total_cost_usd     NUMERIC(10,4) NOT NULL DEFAULT 0,

created_at         TIMESTAMPTZ NOT NULL DEFAULT now(),

completed_at       TIMESTAMPTZ

);

CREATE INDEX idx_sessions_user_created ON sessions(user_id, created_at DESC);

CREATE INDEX idx_sessions_status ON sessions(status) WHERE status = 'running';

### checkpoints

LangGraph-managed. Created by AsyncPostgresSaver.setup() — DO NOT edit manually.

-- Managed automatically by langgraph.checkpoint.postgres_async.AsyncPostgresSaver

-- Contains: checkpoints, checkpoint_blobs, checkpoint_writes

-- See: https://langchain-ai.github.io/langgraph/reference/checkpoints/

-- Call AsyncPostgresSaver(pool).setup() once at app startup.

### audit_log

Append-only record of every agent invocation for debugging and cost accounting.

CREATE TABLE audit_log (

id            BIGSERIAL PRIMARY KEY,

session_id    UUID NOT NULL REFERENCES sessions(id) ON DELETE CASCADE,

agent_name    TEXT NOT NULL,           -- planner | researcher | executor | verifier | reflector

iteration     INTEGER NOT NULL,

model_used    TEXT NOT NULL,

tokens_in     INTEGER NOT NULL,

tokens_out    INTEGER NOT NULL,

latency_ms    INTEGER NOT NULL,

error         TEXT,

created_at    TIMESTAMPTZ NOT NULL DEFAULT now()

);

CREATE INDEX idx_audit_session ON audit_log(session_id, created_at);

### quality_metrics

One row per Reflector invocation. Used for the evaluation dashboard.

CREATE TABLE quality_metrics (

id              BIGSERIAL PRIMARY KEY,

session_id      UUID NOT NULL REFERENCES sessions(id) ON DELETE CASCADE,

iteration       INTEGER NOT NULL,

overall_score   REAL NOT NULL,

completeness    REAL NOT NULL,

accuracy        REAL NOT NULL,

quality         REAL NOT NULL,

efficiency      REAL NOT NULL,

format_score    REAL NOT NULL,

directives      JSONB,

created_at      TIMESTAMPTZ NOT NULL DEFAULT now()

);

## 5.2 Redis Key Patterns

Redis is used for ephemeral hot data only. All keys have explicit TTLs. Never treat Redis as durable storage.

KEY PATTERNS (all keys prefixed with nexus:)

nexus:session:{session_id}:state           JSON        TTL 1h    Last-known working state snapshot (for fast UI reload)

nexus:session:{session_id}:events          LIST        TTL 1h    Stream events for last 200 frames (for WebSocket reconnect)

nexus:session:{session_id}:lock            STRING      TTL 60s   Redlock-style lock to prevent concurrent agent execution on the same session

nexus:embed_cache:{sha256_of_input}        BYTES       TTL 7d    Cached OpenAI embedding vector

nexus:ratelimit:user:{user_id}:{window}    COUNTER     TTL 60s   slowapi counter (requests in current window)

nexus:ratelimit:ws:{ip}                    COUNTER     TTL 60s   WebSocket connection rate limit

nexus:tool_cache:web_search:{sha256_query} JSON        TTL 1h    Web search result cache (avoid redundant Tavily calls in same session)

nexus:loop_detector:{session_id}           SET         TTL 1h    Set of state hashes seen in this session

## 5.3 Pinecone Index Structure

INDEX NAME:       nexus-memory

DIMENSIONS:       1536   (matches text-embedding-3-small)

METRIC:           cosine

POD TYPE:         serverless (us-east-1 AWS)

NAMESPACES:       one per user — namespace = user_id

VECTOR METADATA SCHEMA (every upsert must include these fields):

session_id:      string   UUID of the session this memory came from

user_id:         string   Owner — also the namespace

created_at:      int64    Unix timestamp

goal:            string   Original user goal, truncated to 500 chars

output_type:     string   'research' | 'code' | 'analysis' | 'writing' | 'mixed'

quality_score:   float    Final quality score (0.0–1.0)

content_preview: string   First 300 chars of the output (for display in UI recall)

UPSERT POLICY:

- Only upsert on session completion with final_quality >= 0.70 (lower-quality outputs are

not useful as memory and would pollute recall).

- One vector per session. ID format: {session_id}.

- Embed on the concatenation of goal + '\n\n' + output_preview (first 2000 chars).

QUERY POLICY:

- At session start, query with top_k=5 using the new goal as the query text.

- Filter by namespace = current user_id.

- Filter metadata quality_score >= 0.70.

- Inject recalled content_previews into the Planner's system prompt as

"Prior relevant work" context (see Section 8).

# 6. API Design

All REST endpoints are under /api/v1. All responses are JSON. Auth is Bearer JWT in the Authorization header unless the endpoint is marked [public]. Errors follow RFC 7807 (Problem Details).

## 6.1 REST Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | public | Create a new user account. |
| POST | /api/v1/auth/login | public | Exchange email + password for a JWT. |
| GET | /api/v1/auth/me | jwt | Return current user profile. |
| POST | /api/v1/sessions | jwt | Create a new session. Returns session_id. Does not start execution — caller must open the WebSocket. |
| GET | /api/v1/sessions | jwt | List current user's sessions (paginated, ?limit=20&offset=0). |
| GET | /api/v1/sessions/{session_id} | jwt | Full session detail including final_output and audit_log. |
| DELETE | /api/v1/sessions/{session_id} | jwt | Soft-delete session (sets status='aborted', removes from UI). |
| POST | /api/v1/sessions/{session_id}/abort | jwt | Signal a running session to abort at the next checkpoint. |
| GET | /api/v1/sessions/{session_id}/events | jwt | Paginated audit_log for a session (for post-mortem view). |
| GET | /health | public | Liveness probe. Returns 200 if process is up. |
| GET | /ready | public | Readiness probe. Returns 200 only if Postgres, Redis, Pinecone are reachable. |
| GET | /metrics | public | Prometheus metrics (restrict at ingress in prod). |

## 6.2 Request / Response Schemas

REQUEST / RESPONSE SHAPES

POST /api/v1/auth/register

request:  { "email": "str", "password": "str (min 12 chars)" }

response: { "user_id": "uuid", "email": "str", "access_token": "jwt", "token_type": "bearer" }

POST /api/v1/auth/login

request:  { "email": "str", "password": "str" }

response: { "access_token": "jwt", "token_type": "bearer", "expires_in": 3600 }

POST /api/v1/sessions

request:  { "goal": "str (1..4000 chars)" }

response: { "session_id": "uuid", "status": "pending", "created_at": "iso8601" }

GET /api/v1/sessions/{session_id}

response: {

"session_id": "uuid",

"goal": "str",

"status": "str",

"iteration_count": "int",

"final_quality": "float|null",

"final_output": "object|null",

"citations": [ { "url": "str", "title": "str", "snippet": "str" } ],

"created_at": "iso8601",

"completed_at": "iso8601|null"

}

## 6.3 WebSocket: Real-Time Streaming

WEBSOCKET: /ws/run/{session_id}

HANDSHAKE

- Client connects with ?token={jwt} in the query string (browsers can't set custom headers on WS).

- Server validates JWT, confirms session_id belongs to the user, and accepts.

- First server frame: { "type": "connected", "session_id": "uuid" }.

CLIENT → SERVER FRAMES

{ "type": "start",  "goal": "str" }              // Begin execution. Only valid once per connection.

{ "type": "abort" }                              // Request graceful abort.

{ "type": "ping" }                               // Heartbeat. Server replies with {"type":"pong"}.

SERVER → CLIENT FRAMES (newline-delimited JSON)

{ "type": "agent_start",    "agent": "planner",     "iteration": 1, "ts": "iso8601" }

{ "type": "agent_progress", "agent": "researcher",  "message": "Running web_search(\"...\")", "ts": "..." }

{ "type": "agent_complete", "agent": "planner",     "output_preview": "str (<=400 chars)", "duration_ms": 1234 }

{ "type": "tool_call",      "tool": "web_search",   "args_preview": "str", "ts": "..." }

{ "type": "tool_result",    "tool": "web_search",   "ok": true, "preview": "str" }

{ "type": "quality_score",  "score": 0.87, "iteration": 2, "breakdown": {...} }

{ "type": "replan",         "iteration": 2, "feedback": "str" }

{ "type": "error",          "code": "str", "message": "str", "agent": "str|null" }

{ "type": "done",           "output": { ... }, "citations": [...], "final_score": 0.89, "disclaimer": null }

DISCONNECT BEHAVIOR

- If the client disconnects mid-execution, the backend continues to run the graph (checkpoints

are persisted). On reconnect, the client can resume the stream from the last checkpoint by

reopening the WebSocket — the server will replay the last 200 events from Redis and then

stream live.

# 7. Agent Loop — Code-Level Specification

The following pseudocode is the authoritative specification of the orchestrator's per-session loop. The real implementation in backend/core/graph.py MUST match this logic exactly. Deviations require updating this section.

# ============================================================================

# NEXUS AGENT LOOP — CANONICAL PSEUDOCODE

# Six logical steps per iteration. Max 3 iterations per session.

# ============================================================================

def run_session(user_goal: str, session_id: UUID, user_id: UUID) -> Output:

# ---- STEP 0: INITIALIZE STATE ----------------------------------------

state = NexusState(

user_goal         = user_goal,

session_id        = session_id,

user_id           = user_id,

task_plan         = [],

research_context  = {},

execution_output  = {},

verification_report = {},

quality_score     = 0.0,

reflection_feedback = "",

iteration_count   = 0,

max_iterations    = 3,

error_log         = [],

session_memory    = memory.recall_for_user(user_id, user_goal, top_k=5),

)

loop_detector = LoopDetector(session_id)

# ---- MAIN LOOP -------------------------------------------------------

while True:

state.iteration_count += 1

emit("iteration_start", iteration=state.iteration_count)

# Hard cap — must check BEFORE any agent runs on this iteration

if state.iteration_count > state.max_iterations:

state.disclaimer = "max_iterations_reached"

break

# ===== STEP 1: PLANNER ==========================================

emit("agent_start", agent="planner")

try:

prompt_context = build_planner_context(state)   # see Section 8

plan_json = model_router.get("reasoning").invoke(

system = PLANNER_SYSTEM,

user   = prompt_context,

response_format = {"type": "json_object"},

)

state.task_plan = validate_task_dag(plan_json["tasks"])

except ValidationError as e:

state.error_log.append(f"planner validation: {e}")

if state.iteration_count >= state.max_iterations:

raise PlannerFailure(state.error_log)

continue                                        # retry next iteration

emit("agent_complete", agent="planner",

output_preview=summarize(state.task_plan))

# Loop detection — hash the task plan; if we've seen it, abort this path

if loop_detector.check(state.task_plan):

state.error_log.append("loop detected — identical plan repeated")

state.disclaimer = "loop_detected"

break

# ===== STEP 2: RESEARCHER =======================================

emit("agent_start", agent="researcher")

research_jobs = [

dispatch_tools(task)                            # asyncio task per sub-task

for task in state.task_plan

if task.depends_on == []                        # run root tasks first

]

root_results = await asyncio.gather(*research_jobs,

return_exceptions=True)

merge_research(state, root_results)

# Then process dependent tasks in topological order

for task in topological_order(state.task_plan, skip_roots=True):

if any(isinstance(r, Exception) for r in deps_of(task, state)):

task.status = "failed"

continue

result = await dispatch_tools(task, context=state.research_context)

state.research_context[task.id] = result

emit("agent_complete", agent="researcher")

# ===== STEP 3: EXECUTOR (CodeAct) ================================

emit("agent_start", agent="executor")

for task in topological_order(state.task_plan):

if task.assigned_model == "code":

model = model_router.get("code")            # GPT-4o

else:

model = model_router.get("reasoning")       # Claude Sonnet 4

code = model.invoke(

system = EXECUTOR_SYSTEM,

user   = build_executor_context(task, state),   # see Section 8

).code

# Submit to sandbox via gRPC — 30s wall clock, 512MB RAM

sandbox_result = await sandbox.execute(

code    = code,

timeout = 30,

task_id = task.id,

)

if not sandbox_result.success:

task.status = "failed"

state.error_log.append(

f"executor task {task.id}: {sandbox_result.stderr[:500]}"

)

# Do NOT retry inside this iteration — let Reflector catch it.

else:

task.status = "done"

task.output = sandbox_result.stdout

state.execution_output[task.id] = sandbox_result.stdout

emit("agent_complete", agent="executor")

# ===== STEP 4: VERIFIER ==========================================

emit("agent_start", agent="verifier")

verifier_prompt = build_verifier_context(state)     # see Section 8

verification = model_router.get("reasoning").invoke(

system = VERIFIER_SYSTEM,

user   = verifier_prompt,

response_format = {"type": "json_object"},

)

state.verification_report = verification

emit("agent_complete", agent="verifier",

output_preview=f"pass={verification['overall_pass']}")

# ===== STEP 5: REFLECTOR =========================================

emit("agent_start", agent="reflector")

reflection = model_router.get("reasoning").invoke(

system = REFLECTOR_SYSTEM,

user   = build_reflector_context(state),        # see Section 8

response_format = {"type": "json_object"},

)

state.quality_score        = reflection["quality_score"]

state.reflection_feedback  = "\n".join(reflection["improvement_directives"])

persist_quality_metrics(session_id, state.iteration_count, reflection)

emit("quality_score", score=state.quality_score,

iteration=state.iteration_count,

breakdown=reflection["dimension_scores"])

# ===== STEP 6: DECISION GATE =====================================

if state.quality_score >= 0.85:

emit("decision", route="output", reason="quality_threshold_met")

break

if state.iteration_count >= state.max_iterations:

state.disclaimer = "max_iterations_reached"

emit("decision", route="output_with_disclaimer",

reason="max_iter_reached")

break

# Otherwise — REPLAN. Carry reflection_feedback into next iteration.

emit("decision", route="replan",

feedback_preview=state.reflection_feedback[:200])

# Loop continues — planner will read state.reflection_feedback next iter.

# ---- FINALIZE --------------------------------------------------------

final_output = format_output(state)                     # markdown + citations

await memory.store_if_good(state, final_output)         # only if quality >= 0.70

await persist_session_final(session_id, state, final_output)

emit("done", output=final_output,

citations=extract_citations(state),

final_score=state.quality_score,

disclaimer=getattr(state, "disclaimer", None))

return final_output

# ----------------------------------------------------------------------------

# ERROR HANDLING PATHS — mandatory behaviors

# ----------------------------------------------------------------------------

#

# 1. LLM API 429 / 503:

#    - Exponential backoff with jitter, max 3 retries, base 2s.

#    - After 3 retries, emit error frame, mark agent step failed, continue to

#      next step with degraded state. Never crash the whole session.

#

# 2. Sandbox timeout:

#    - task.status = "failed", stderr = "timeout after 30s"

#    - Executor does NOT retry; Verifier will flag incomplete execution;

#      Reflector will score low → triggers replan.

#

# 3. Tool failure (web_search returns 0 results):

#    - Log to error_log. Researcher writes empty context for that task.

#    - Verifier's factual_grounding check will flag ungrounded claims.

#

# 4. Checkpoint write failure (Postgres down):

#    - Abort session immediately. Emit error frame. Do NOT continue without

#      checkpointing — replay guarantees must hold.

#

# 5. WebSocket client disconnect:

#    - Backend continues. Emit frames to Redis buffer (nexus:session:{id}:events).

#    - On reconnect, replay buffered frames then stream live.

#

# 6. Loop detected (same task_plan hash twice):

#    - Break main loop. disclaimer = "loop_detected". Return best-effort output.

# 8. Context Engineering Rules

Context engineering is the single most important lever for accuracy and cost. Every agent invocation assembles its prompt from deterministic parts. The rules below are binding.

GENERAL RULES

1. STABLE PREFIX (KV-cache optimization)

Every agent's system prompt is static and loaded once at process start from

backend/prompts/{agent}.md. The static prompt always appears at position 0 in

the message array to maximize Anthropic and OpenAI prompt-cache hit rates.

Dynamic content (state fields, retrieved memory, tool results) always comes

AFTER the static prefix. Rewriting any part of the system prompt per call is

forbidden — it invalidates the cache.

2. SCOPED INJECTION

Agents receive ONLY the fields they need. Never pass full NexusState to a

model — it bloats context and leaks irrelevant data. The build_*_context()

helpers in core/context.py are the single source of truth for what each

agent sees.

3. DETERMINISTIC ORDERING

Within the user message, fields are always concatenated in the same order.

Same inputs → same prompt → same cache key. Any dict iteration must be

sorted by key.

4. TOKEN BUDGETS PER AGENT

Planner:    max 4k tokens input,  2k output

Researcher: not LLM-invoked directly — calls tools

Executor:   max 8k tokens input,  4k output   (code can be long)

Verifier:   max 12k tokens input, 2k output   (needs full output to check)

Reflector:  max 8k tokens input,  1k output

5. HIERARCHICAL SUMMARIZATION

If state.research_context or state.execution_output exceeds 6k tokens when

serialized, summarize each task's entry to 500 tokens before injection.

Summarization uses Gemini 2.5 Flash (cheap, fast). Full text remains in

state for the final output — only the prompt gets summarized.

PLANNER CONTEXT (build_planner_context)

[SYSTEM]   PLANNER_SYSTEM (static, loaded from prompts/planner.md)

[USER]

Goal: {user_goal}

{% if session_memory %}

Prior relevant work from your past sessions:

{% for m in session_memory[:5] %}

- ({{m.quality_score | round(2)}}) {{m.goal}} → {{m.content_preview[:200]}}

{% endfor %}

{% endif %}

{% if iteration_count > 1 %}

This is iteration {{iteration_count}}. The previous attempt scored

{{previous_quality_score}} and the Reflector flagged:

{{reflection_feedback}}

Produce a REVISED plan that addresses these issues.

{% endif %}

EXECUTOR CONTEXT (build_executor_context, per-task)

[SYSTEM]   EXECUTOR_SYSTEM (static)

[USER]

Task ID: {task.id}

Description: {task.description}

Tool hints: {task.tool_hints}

Research context for this task:

{research_context[task.id] | to_json | truncate(3000)}

Outputs from dependencies:

{% for dep_id in task.depends_on %}

- {{dep_id}}: {{execution_output[dep_id] | truncate(1000)}}

{% endfor %}

Generate a Python script. Use print() for captured output.

VERIFIER CONTEXT (build_verifier_context)

[SYSTEM]   VERIFIER_SYSTEM (static)

[USER]

Original goal: {user_goal}

Task plan:

{task_plan | to_json}

Research context (summarized):

{research_context_summarized | to_json}

Execution outputs:

{execution_output | to_json | truncate(8000)}

Verify completeness, factual_grounding, and format_compliance.

Output the verification report JSON.

REFLECTOR CONTEXT (build_reflector_context)

[SYSTEM]   REFLECTOR_SYSTEM (static)

[USER]

Original goal: {user_goal}

Iteration: {iteration_count} of {max_iterations}

Verifier report:

{verification_report | to_json}

Execution output (truncated preview):

{execution_output | truncate(4000)}

Error log:

{error_log[-10:] | to_json}

ERROR RETENTION RULES

- state.error_log is append-only within a session.

- The Reflector always receives the last 10 errors — older errors are dropped

from the prompt (but remain in state for audit).

- Errors from prior iterations survive replanning. The Planner does NOT see

raw errors — it sees the Reflector's summary via reflection_feedback.

- Sandbox stderr is truncated to 500 chars before being appended to error_log.

TODO TRACKER

The task_plan itself IS the todo tracker. Each TaskNode has a status field

(pending | in_progress | done | failed). The Executor mutates status as it

works through tasks. The Verifier reads statuses to compute completeness.

No separate todo list — the DAG is the source of truth.

KV-CACHE PREFIX STRATEGY

- Anthropic prompt caching: mark the system prompt with cache_control =

{"type": "ephemeral"} on every Claude call. Saves ~90% on input tokens for

repeat agents within the same session.

- OpenAI: prompt caching is automatic for prefixes >=1024 tokens. System

prompts are engineered to exceed this threshold.

- Prompt files in backend/prompts/*.md are frozen at process start — any

dev-time edit requires a server restart. This prevents accidental cache

invalidation from hot-reload.

# 9. Docker & Infrastructure Setup

All services run in Docker. One docker-compose up --build brings up the full system. Production uses the same compose file with docker-compose.prod.yml overrides (resource limits, restart policies, no exposed DB ports).

## 9.1 docker-compose.yml

# infra/docker-compose.yml

version: "3.9"

services:

postgres:

image: postgres:16.6-alpine

environment:

POSTGRES_USER: ${POSTGRES_USER}

POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}

POSTGRES_DB: ${POSTGRES_DB}

volumes:

- postgres_data:/var/lib/postgresql/data

- ./postgres/init.sql:/docker-entrypoint-initdb.d/init.sql:ro

healthcheck:

test: ["CMD-SHELL", "pg_isready -U ${POSTGRES_USER}"]

interval: 5s

timeout: 3s

retries: 10

deploy:

resources:

limits: { cpus: "2.0", memory: "2G" }

redis:

image: redis:7.4.1-alpine

command: redis-server --appendonly yes --maxmemory 512mb --maxmemory-policy allkeys-lru

volumes:

- redis_data:/data

healthcheck:

test: ["CMD", "redis-cli", "ping"]

interval: 5s

timeout: 3s

retries: 5

deploy:

resources:

limits: { cpus: "1.0", memory: "768M" }

sandbox:

build: ../sandbox

environment:

- SANDBOX_GRPC_PORT=50051

# No network to external world except allowlist (enforced by iptables-setup.sh)

cap_add: [NET_ADMIN]             # required for iptables

security_opt: [no-new-privileges:true]

read_only: true

tmpfs:

- /tmp:size=128M,exec

deploy:

resources:

limits: { cpus: "1.0", memory: "512M", pids: 64 }

backend:

build: ../backend

command: uvicorn backend.main:app --host 0.0.0.0 --port 8000 --workers 1

environment:

- DATABASE_URL=postgresql://${POSTGRES_USER}:${POSTGRES_PASSWORD}@postgres:5432/${POSTGRES_DB}

- REDIS_URL=redis://redis:6379/0

- SANDBOX_URL=sandbox:50051

- ANTHROPIC_API_KEY=${ANTHROPIC_API_KEY}

- OPENAI_API_KEY=${OPENAI_API_KEY}

- GOOGLE_API_KEY=${GOOGLE_API_KEY}

- TAVILY_API_KEY=${TAVILY_API_KEY}

- PINECONE_API_KEY=${PINECONE_API_KEY}

- PINECONE_INDEX=nexus-memory

- JWT_SECRET=${JWT_SECRET}

- LOG_LEVEL=INFO

depends_on:

postgres:   { condition: service_healthy }

redis:      { condition: service_healthy }

sandbox:    { condition: service_started }

ports: ["8000:8000"]

deploy:

resources:

limits: { cpus: "2.0", memory: "2G" }

frontend:

build: ../frontend

environment:

- VITE_API_BASE=http://localhost:8000

ports: ["3000:80"]

depends_on: [backend]

deploy:

resources:

limits: { cpus: "0.5", memory: "256M" }

volumes:

postgres_data:

redis_data:

## 9.2 Environment Variables

# .env.example — COPY TO .env AND FILL IN BEFORE FIRST RUN

# Database

POSTGRES_USER=nexus

POSTGRES_PASSWORD=change_me_min_32_chars_long_please

POSTGRES_DB=nexus

# LLM Providers (all required)

ANTHROPIC_API_KEY=sk-ant-...

OPENAI_API_KEY=sk-...

GOOGLE_API_KEY=AIza...

# Tools

TAVILY_API_KEY=tvly-...

# Vector DB

PINECONE_API_KEY=pcsk_...

PINECONE_INDEX=nexus-memory

# Auth

JWT_SECRET=generate_with_openssl_rand_hex_32

# Optional

OTEL_EXPORTER_OTLP_ENDPOINT=

LOG_LEVEL=INFO

## 9.3 Sandbox Container

SANDBOX CONTAINER SPEC (sandbox/Dockerfile)

Base:              python:3.12-slim

Installed:         grpcio, grpcio-tools, pydantic, httpx, pandas, numpy, beautifulsoup4

No packages:       pip, build tools (removed after install)

User:              non-root (uid 1000)

Entrypoint:        /app/iptables-setup.sh && python /app/server.py

RESOURCE LIMITS (enforced by docker-compose deploy.resources):

CPU:             1.0 core

Memory:          512 MB

PIDs:            64

Disk:            read-only root, 128MB tmpfs at /tmp

Network:         egress restricted via iptables to allowlist:

- pypi.org (for pip installs if future-enabled)

- api.tavily.com (in case tool calls pass through)

- *.googleapis.com

- *.openai.com

- *.anthropic.com

All other outbound traffic DROPPED.

Capabilities:    drops ALL except NET_ADMIN (needed only at startup for iptables)

After iptables setup, capability is dropped via capsh.

Syscall filter:  default Docker seccomp profile + custom denylist for ptrace, mount, reboot

GRPC SERVICE (executor.proto):

service Executor {

rpc Execute(ExecuteRequest) returns (ExecuteResponse);

}

message ExecuteRequest {

string code = 1;

int32  timeout_seconds = 2;     // hard max 30

string task_id = 3;

}

message ExecuteResponse {

bool   success = 1;

string stdout = 2;              // truncated to 5000 chars

string stderr = 3;              // truncated to 2000 chars

int32  exit_code = 4;

int32  wall_ms = 5;

}

# 10. Build Order — Step by Step

Follow this order exactly. Each phase has a clear acceptance test. Do not begin phase N until phase N-1 is green. Estimated durations are for an experienced developer working with Claude Code.

## Phase 0 — Repo Skeleton (1h)

- Create the directory tree from Section 3 (empty files / __init__.py placeholders OK).

- Write pyproject.toml (backend) and package.json (frontend).

- Write .env.example, .gitignore, .dockerignore.

- Write Makefile with targets: up, down, test, migrate, lint.

- Commit. Verify `tree -L 3` matches Section 3.

## Phase 1 — Infra Up (2h)

- Write infra/docker-compose.yml with postgres + redis only (backend/frontend/sandbox stubbed).

- Write infra/postgres/init.sql to create the nexus database and user.

- Write backend/db/migrations/001_init.sql (users, sessions, audit_log, quality_metrics tables).

- Write Makefile `migrate` target that applies migrations via psql.

- Acceptance: `make up && make migrate` → `\dt` in psql shows all tables.

## Phase 2 — Config + Models (2h)

- backend/config.py — pydantic Settings class, reads all env vars.

- backend/db/postgres.py — asyncpg pool.

- backend/db/redis.py — redis.asyncio client.

- backend/db/pinecone_client.py — init + index helpers.

- backend/core/models.py — ModelRouter with Claude/GPT-4o/Gemini clients.

- Unit test: test_model_router.py asserts correct model is returned per task_type keyword.

## Phase 3 — State + Prompts (1.5h)

- backend/core/state.py — NexusState TypedDict, TaskNode, ToolResult.

- backend/prompts/*.md — write all 5 prompt files per Section 8.

- backend/core/context.py — build_planner_context, build_executor_context, build_verifier_context, build_reflector_context.

- Unit test: test_context.py asserts deterministic ordering and token budgets.

## Phase 4 — Tools (3h)

- backend/tools/__init__.py — @tool decorator + registry dict.

- backend/tools/web_search.py — Tavily wrapper with Redis cache.

- backend/tools/file_writer.py — scoped to per-session workspace dir.

- backend/tools/api_caller.py — generic httpx wrapper.

- backend/tools/rag_recall.py — Pinecone query.

- Defer code_executor.py until Phase 6 (needs sandbox).

- Unit tests for each tool with mocked external calls.

## Phase 5 — Agents (stubbed sandbox) (4h)

- backend/agents/base.py — BaseAgent abstract class.

- backend/agents/planner.py — implements the Planner per Section 7 STEP 1.

- backend/agents/researcher.py — parallel tool dispatch.

- backend/agents/executor.py — initially stubs sandbox call with local subprocess (swap in Phase 6).

- backend/agents/verifier.py — three-dimension report.

- backend/agents/reflector.py — scoring + directives.

- Unit tests for each agent with mocked model responses.

## Phase 6 — Sandbox (3h)

- sandbox/executor.proto — gRPC service definition.

- `python -m grpc_tools.protoc` generates _pb2 files (commit both .proto and generated files).

- sandbox/server.py — gRPC server that runs code in a subprocess with timeout.

- sandbox/iptables-setup.sh — egress allowlist rules.

- sandbox/Dockerfile — multi-stage, non-root user, read-only root.

- backend/tools/code_executor.py — gRPC client that replaces the Phase 5 subprocess stub.

- Integration test: test_sandbox.py — submit `print(1+1)`, assert stdout == '2'.

- Integration test: test_sandbox.py — submit `while True: pass`, assert timeout after 30s.

## Phase 7 — LangGraph Orchestration (3h)

- backend/core/checkpointer.py — AsyncPostgresSaver wrapper.

- backend/core/loop_detector.py — state hash dedup.

- backend/core/graph.py — StateGraph with 5 agent nodes + output node + conditional edge.

- Integration test: test_full_loop.py — goal 'research X', assert full pipeline runs and quality_score >= 0.70.

- Integration test: test_replan.py — inject low Reflector score, assert Planner re-runs with feedback.

- Integration test: test_max_iterations.py — force all iterations to low score, assert exit after 3 with disclaimer.

## Phase 8 — Memory Layer (2h)

- backend/core/memory.py — unified interface over Redis/Postgres/Pinecone.

- store_if_good(state, output) — upserts to Pinecone only if quality >= 0.70.

- recall_for_user(user_id, goal, top_k=5) — Pinecone query scoped by namespace.

- Integration test: test_memory_persistence.py — run two sessions with related goals, assert second session's prompt contains memory from first.

## Phase 9 — API + WebSocket (3h)

- backend/api/main.py — FastAPI app, lifespan (pool init, graph compile), middleware (CORS, rate limit, auth).

- backend/api/auth.py — JWT issue/verify, bcrypt password hashing.

- backend/api/routes/sessions.py — all REST endpoints per Section 6.

- backend/api/routes/health.py — /health, /ready, /metrics.

- backend/api/ws/run.py — /ws/run/{session_id} streaming handler.

- backend/api/schemas.py — all Pydantic request/response models.

- Integration test: test_api.py with httpx AsyncClient and websockets client.

## Phase 10 — Frontend (4h)

- frontend scaffolding — Vite + React + TS + Tailwind.

- frontend/src/lib/api.ts — REST client with JWT in localStorage.

- frontend/src/hooks/useNexusStream.ts — WebSocket hook with auto-reconnect.

- frontend/src/components/* — all components per Section 5.2.1 of the source spec.

- frontend/src/pages/Home.tsx — goal input + session start.

- frontend/src/pages/Session.tsx — live pipeline visualizer.

- frontend/Dockerfile — multi-stage build, nginx serve.

- Manual acceptance: submit a goal, watch all 5 agents light up, see final output.

## Phase 11 — Full Stack Wiring + Polish (2h)

- Add frontend + sandbox services to docker-compose.yml.

- Wire nginx reverse proxy for /api and /ws.

- Write scripts/eval_accuracy.py — runs all 6 test cases from Section 5.3 of the source spec, outputs a report.

- Write scripts/reset_memory.py.

- Update README.md with setup, architecture diagram, demo video link placeholder.

- Final acceptance: fresh clone → `make up` → working end-to-end in a single command.

# 11. CLAUDE.md Content

Write the following verbatim to /CLAUDE.md at the repo root. Claude Code reads this file at the start of every session and uses it as persistent project context.

The content below is the exact, verbatim CLAUDE.md file to place at the repo root:

# CLAUDE.md — Project Nexus

> This file is read by Claude Code at the start of every session. Keep it

> accurate. If architecture changes, update this file in the same commit.

## What We're Building

Project Nexus is a multi-agent orchestration platform. A user submits a

natural-language goal; the system decomposes it into a DAG of sub-tasks, routes

each sub-task to the best LLM (Claude Sonnet 4, GPT-4o, or Gemini 2.5 Flash),

gathers research via tools, executes via CodeAct in a sandbox, verifies against

sources, and reflects on quality — looping up to 3 times until a quality score

of 0.85 is reached.

We are competing with Manus AI on **accuracy** (not autonomy). Our edge comes

from: (1) a 5-agent pipeline vs their 3, (2) cross-session memory in Pinecone,

(3) multi-model routing, (4) a quality-gated reflection loop.

## Repo Layout (at a glance)

- `backend/` — Python 3.12, FastAPI, LangGraph orchestrator, agents, tools

- `frontend/` — React 18 + TS + Tailwind, Vite

- `sandbox/` — isolated gRPC code execution container

- `infra/` — docker-compose, nginx, postgres init

- `scripts/` — eval + maintenance tooling

- `backend/prompts/` — agent system prompts (markdown, loaded at startup)

## Commands

```bash

make up          # docker compose up --build

make down        # docker compose down

make migrate     # apply SQL migrations in backend/db/migrations/

make test        # pytest backend/tests + vitest frontend

make lint        # ruff + mypy + eslint

make eval        # run scripts/eval_accuracy.py

```

## Non-Negotiable Architectural Rules

1. **One ModelRouter.** All LLM calls go through `backend/core/models.py`.

Never instantiate a ChatAnthropic / ChatOpenAI / ChatGoogleGenerativeAI

elsewhere.

2. **One NexusState.** All agents read/write the shared state. No agent holds

private state between invocations. See `backend/core/state.py`.

3. **Prompts live in files, not code.** Every system prompt is a markdown

file in `backend/prompts/`, loaded once at process start. Never inline

system prompts in Python.

4. **Context assembly is centralized.** `backend/core/context.py` is the ONLY

place that builds user messages for agents. If you need new context for an

agent, extend the corresponding `build_*_context` function.

5. **Tools register themselves.** New tools use the `@tool` decorator in

`backend/tools/__init__.py`. Don't hardcode tool lists in agents.

6. **Sandbox is sacred.** Never execute LLM-generated code outside the sandbox

container. The Phase 5 subprocess stub was removed in Phase 6 — don't

reintroduce it.

7. **Checkpointer is sacred.** Every agent transition writes to the Postgres

checkpointer. If a checkpoint fails to write, abort the session — never

continue without it. Replay must work.

8. **Quality gate is 0.85.** Do not tune this value without updating the spec

and the eval script. Do not add fallbacks that let lower-quality output

ship silently.

9. **Max 3 iterations.** The reflection loop hard-caps at 3. Anything more

and we return output with a `disclaimer` flag.

10. **Pinecone writes only at quality >= 0.70.** Polluting memory with low-

quality past runs hurts every future session.

## Coding Conventions

- **Python**: 3.12, type hints everywhere, ruff + mypy strict. Async-first —

no sync I/O in request paths.

- **TypeScript**: strict mode on. No `any`. Types mirroring backend schemas

live in `frontend/src/lib/types.ts` and are hand-kept in sync (for now).

- **SQL**: snake_case. UUIDs for all primary keys except audit_log (BIGSERIAL

for insert throughput).

- **Commits**: conventional commits (feat:, fix:, chore:, refactor:). Each

phase from the spec's Section 10 gets its own commit or small PR.

- **Tests**: pytest for backend, vitest for frontend. Integration tests use

real Postgres + Redis in Docker (not mocks). LLM calls are mocked with

deterministic canned responses.

## Environment Variables

All required vars are documented in `.env.example`. On first clone:

```bash

cp .env.example .env

# fill in API keys

make up

```

## When You're Stuck

- **Agent returns malformed JSON**: check `backend/prompts/{agent}.md` —

the "Respond ONLY with valid JSON" line must be the final instruction.

- **LangGraph infinite loop**: inspect the loop_detector logs. If two

iterations produce identical task_plan hashes, the system is by design

aborting and returning with `disclaimer=loop_detected`.

- **Sandbox timeouts on simple code**: check that `iptables-setup.sh`

hasn't blocked a domain the code needs. Allowlist is in

`sandbox/egress_allowlist.txt`.

- **"Cannot find module langgraph.checkpoint.postgres_async"**: you're on

langgraph < 0.3. Upgrade.

## Do NOT

- Do NOT add a sync version of any endpoint.

- Do NOT store API keys in code or in the frontend bundle.

- Do NOT bypass the Verifier because "the Executor output looks fine."

- Do NOT increase max_iterations beyond 3 to force a passing score.

- Do NOT quote search results verbatim in outputs — paraphrase and cite.

- Do NOT add features not in the spec without updating the spec first.

## Change Log Pointer

Every architectural deviation from this file goes in `docs/ADRs/`

(Architecture Decision Records). If you're about to break a rule above,

write the ADR first.

— End of Specification —